LAW

An AI-Powered Indian Legal Intelligence Platform

ROLE DIVISION

A rebalanced three-person team structure for LAW

| Document | 4 of 5 — Role Division (Team of 3) |
| --- | --- |
| Version | 1.0 |
| Date | 26 July 2026 |
| Status | Draft for team review |
| Companion documents | SRS · SDD · Project Workflow · Master Document |

# Table of Contents

Table of Contents	1

1. Why This Split, and Why It Changed	1

1.1 Team Structure at a Glance	1

1.2 Workload Balance Across Phases	1

2. Member 1 — AI / ML / MLOps Lead	1

2.1 Core Responsibilities	1

2.2 What Changed From the Original Plan	1

2.3 Ramp-Up / Learning List	1

3. Member 2 — Frontend / Product Engineer	1

3.1 Core Responsibilities	1

3.2 Handoff Points	1

3.3 Ramp-Up / Learning List	1

4. Member 3 — Backend / Data Engineer	1

4.1 Core Responsibilities	1

4.2 What Changed From the Original Plan	1

4.3 Ramp-Up / Learning List	1

5. Shared Practices	1

5.1 Handoff Contracts	1

5.2 Cadence	1

5.3 Definition of Ready / Definition of Done	1

5.4 Decision-Making	1

(If this outline looks empty, right-click it and choose “Update Field” — Word/LibreOffice recalculate it from the headings automatically.)

# 1. Why This Split, and Why It Changed

The initial planning conversation split the team as AI/ML+MLOps (everything from data ingestion through deployment), Frontend, and Backend. Under that split, Member 1 alone owned crawling, cleaning, chunking, embeddings, retrieval, reranking, prompt engineering, evaluation, deployment, and monitoring — while Members 2 and 3 split a comparatively lighter frontend/backend workload. That is not a sustainable division for a 3-person team shipping through nine phases.

This document rebalances it: data scraping and document cleaning move to Member 3 (Backend/Data), since crawling, PDF-to-text normalization, and structuring are backend engineering tasks, not ML tasks. That frees Member 1 to focus on the parts that are genuinely ML-specialist work — vector-space quality, hybrid-retrieval tuning, OpenNyAI integration, evaluation — rather than being the default owner of everything the other two roles don't claim.

## 1.1 Team Structure at a Glance

Figure 1.1 — Three roles and the two core handoffs between them.

## 1.2 Workload Balance Across Phases

Figure 1.2 — Illustrative relative effort share per phase. No member exceeds roughly 55% of a phase's load; compare to the original split, where Member 1 alone carried the ingestion pipeline through every phase.

NOTE — These percentages are illustrative, not a timesheet They exist to make an argument — that the rebalanced split doesn't quietly recreate the original bottleneck — not to be tracked literally week to week.

# 2. Member 1 — AI / ML / MLOps Lead

## 2.1 Core Responsibilities

| Area | Specifics |
| --- | --- |
| Processing | Hierarchical chunking logic, cross-reference extraction rules (works from documents Member 3 has already cleaned and structured). |
| Embeddings | BGE-M3 embedding pipeline, batching within the local GPU/VRAM budget. |
| Retrieval | Hybrid retrieval (RRF merge), cross-encoder reranking, cross-reference resolution, version resolution + the IPC→BNS mapping logic. |
| Generation | Prompt engineering, citation-format enforcement, Vertex AI integration, faithfulness checking. |
| Evaluation | Hand-labeled evaluation set design and maintenance, BhashaBench-Legal integration, CI-gated regression evaluation (Phase 2+). |
| MLOps | Retrieval-quality monitoring in production, model/version tracking as embedding or reranker models change. |
| Judicial NLP (Phase 4+) | OpenNyAI integration for judgment NER and rhetorical-role labelling. |
| Multilingual (Phase 5+) | Cross-lingual retrieval quality (English/Hindi). |

## 2.2 What Changed From the Original Plan

- Data scraping and document cleaning — moved to Member 3.

- Deployment and general infra ops — moved to Member 3 (Member 1 remains responsible for ML-specific serving concerns, e.g. embedding/reranker inference and Vertex AI integration, but not general Cloud Run/CI-CD ops).

## 2.3 Ramp-Up / Learning List

- Qdrant's hybrid (dense + sparse) search API and payload filtering.

- Cross-encoder reranker models and their input-length sensitivity.

- OpenNyAI's model set and its intended scope (judgment structure, not statute structure — see SDD ADR-009).

- Vertex AI's Gemini API, including the location="global" region-availability nuance for some model versions.

# 3. Member 2 — Frontend / Product Engineer

## 3.1 Core Responsibilities

| Area | Specifics |
| --- | --- |
| Chat interface | Next.js streaming chat UI — the primary user-facing surface from Phase 1. |
| Citation viewer | Source-excerpt panel, metadata display, link-through to official source; version/mapping notices (e.g. “formerly IPC 302”) from Phase 2. |
| Auth & account UX | Sign-in flow built against Member 3's auth backend. |
| Search UX | Optional filters (Phase 3+: jurisdiction, doc type, date range). |
| Accessibility | WCAG 2.1 AA conformance for the public web app. |
| Design system | Tailwind/shadcn-based component library, kept consistent as new UI (admin panel, filters, citation viewer upgrades) is added phase over phase. |
| Phase 7 | Native mobile app; amendment-timeline and compare-versions UI. |

## 3.2 Handoff Points

- Consumes the retrieval/generation API contract from Member 1 — built against a mocked response shape early in Phase 1 so frontend and backend work proceed in parallel rather than serially.

- Consumes the auth API from Member 3.

## 3.3 Ramp-Up / Learning List

- Server-Sent Events / streaming response patterns for the chat UI.

- Designing citation UI that stays readable with variable-length legal text excerpts.

# 4. Member 3 — Backend / Data Engineer

## 4.1 Core Responsibilities

| Area | Specifics |
| --- | --- |
| Data acquisition | Crawlers/scrapers for official sources, ToS/robots.txt compliance checks and source-registry maintenance — moved here from the original all-Member-1 plan. |
| Document cleaning | PDF/HTML → normalized, structure-preserving text — also moved here. |
| API & services | FastAPI gateway, auth service, rate limiting, admin panel backend. |
| Database | PostgreSQL schema, migrations, performance. |
| Infrastructure | GCP project setup, IAM, Docker Compose, CI/CD (GitHub Actions + Cloud Build), Cloud Run deployment. |
| Observability | Structured logging with correlation IDs, Cloud Logging/Monitoring setup. |
| Feedback & analytics | Feedback-capture endpoint and storage. |
| Compliance engineering (Phase 4) | Builds the DPDP-aligned redaction pipeline (working from the policy Member 1 and the team define together). |

## 4.2 What Changed From the Original Plan

- Absorbs crawling and document cleaning — the single biggest rebalancing move in this document.

- Owns general infra/deployment ops end to end, rather than that being folded into the AI/ML role.

## 4.3 Ramp-Up / Learning List

- FastAPI async patterns at the throughput this pipeline needs.

- GCP IAM least-privilege service-account design.

- Respectful, compliant crawling practice (rate limiting, robots.txt, identifying user agents, official-API-first).

# 5. Shared Practices

## 5.1 Handoff Contracts

| Handoff | What's handed off | Direction |
| --- | --- | --- |
| Cleaned, structured documents | Normalized text with preserved Part/Chapter/Section markers, ready for chunking | Member 3 → Member 1 |
| Retrieval/generation API contract | Response shape (mocked early in Phase 1, real by end of Phase 1) | Member 1 → Member 2 |
| Auth API contract | Sign-in/session endpoints | Member 3 → Member 2 |
| Evaluation results | Metrics against the SRS Section 6 targets, reported each phase | Member 1 → whole team |

## 5.2 Cadence

- Short standup at the start of each working session — what shipped, what's blocked, what handoff is needed next.

- A demo at the end of every phase before that phase's production milestone is declared done — not a status update, an actual working walkthrough.

- Decisions that cut across roles (e.g. a new ADR-worthy architecture choice) are logged in the SDD's ADR log, not left as a verbal agreement.

## 5.3 Definition of Ready / Definition of Done

- Definition of Ready (before starting a task): the relevant SRS requirement ID is known, and any upstream handoff (Section 5.1) it depends on has actually landed — not just been promised.

- Definition of Done (before closing a task): meets the SRS acceptance criterion, and — if it changes a production-facing behavior — is included in that phase's Definition of Production-Ready checklist in the Project Workflow document.

## 5.4 Decision-Making

Cross-cutting technical disagreements default to whoever owns the affected area (Member 1 for retrieval/generation quality trade-offs, Member 2 for UX trade-offs, Member 3 for infra/data trade-offs); disagreements that cross areas are resolved by brief written discussion captured as an ADR, so the reasoning — not just the outcome — is preserved for the next phase.